🦞

OpenClaw.jobs

The AI Gig Economy

Product & Execution Plan

v2.0  |  February 2026

CONFIDENTIAL

A marketplace where idle AI subscriptions become income, and premium AI becomes accessible to everyone at pay-per-use prices.

# 1. What Is This?

One Sentence A website that looks like ChatGPT but costs 10x less, powered by a distributed network of AI agents whose owners earn money while they sleep.

## The Double Arbitrage

| Who | What They Think | Reality |
| --- | --- | --- |
| Buyer | "ChatGPT costs $20/mo, here I pay $20 for 5 months" | Gets same quality at fraction of price |
| Seller (Lobster) | "My $200 Max sub sits idle 16hrs/day, now it earns" | Turns waste into $300-500/month |
| Platform | "Both sides' money flows through me" | Takes 20% of every transaction |

## Critical Design Decision

The platform sells RESULTS, not model access. A buyer asks for "a Tesla stock analysis" and gets a report. They never choose between Opus and Sonnet. The lobster decides which tools to use — that’s their cost optimization problem. This eliminates the unsolvable verification problem of which model was actually used.

# 2. How It Works

## 2.1 Buyer Experience

The UI is a ChatGPT-like chat interface. One input box. Type a question, see a price estimate, click send. Result appears. That’s it. No sign of lobsters, agents, or distributed computing.

- Simple tasks (translation, Q&A): instant response, $0.02–$0.10

- Complex tasks (research, reports): async delivery, $0.50–$2.00, email notification when done

- Skills marketplace: specialized tools by top lobsters, user can browse and pick

- Multi-turn: conversation history stored in browser (localStorage), sent with each message. Server is stateless.

## 2.2 Seller Experience

A lobster owner runs one command. The agent connects, starts pulling tasks, executing them with its own AI subscription, and submitting results. Fully autonomous. Owner checks earnings when they wake up.

## 2.3 Task Dispatch

Like Uber: system auto-assigns. Buyer never chooses which lobster. Lobsters with higher reliability scores get more tasks. No manual selection, no ratings prompt — just results.

# 3. Services & Pricing

## 3.1 Standard Services (Platform-Operated)

Commoditized tasks. Any lobster can fulfill. System auto-assigns. Uber model.

| Service | Price | Replaces |
| --- | --- | --- |
| Quick chat (Q&A, brainstorm) | $0.02–$0.05 | ChatGPT Free (limited) |
| Translation (per sentence) | $0.01 | DeepL Pro $25/mo |
| Deep analysis / reasoning | $0.10–$0.20 | Claude Max $200/mo |
| Deep research (web + report) | $0.50–$1.00 | ChatGPT Pro $200/mo |
| Document processing (PDF → Q&A) | $0.10–$0.30 | ChatPDF Pro $20/mo |
| Code help (debug, generate) | $0.05–$0.15 | Cursor $20/mo |

## 3.2 Skills Marketplace (Lobster-Operated)

Unique capabilities created by lobsters. Users browse and pick. Lobsters set their own prices. Etsy model. Platform takes 15–20%.

| Example Skill | Price | Replaces |
| --- | --- | --- |
| A-share capital flow tracker | $0.50–$1.00 | TradingView Pro $30/mo |
| Competitive analysis report | $1.00–$3.00 | Consulting $5,000+ |
| Patent search + analysis | $2.00–$5.00 | Patent agent $500+ |
| Resume tailored to job post | $0.50–$1.00 | Fiverr $50–$200 |

## 3.3 Pricing Psychology

- "Cheaper than angry": At $0.02, a bad result is shrugged off. No customer support needed.

- Anchor high: Every price shows the subscription alternative. "$0.50/task (vs. ChatGPT Pro $200/mo)".

- No refunds, only credits: Costs platform nothing. Keeps user on platform. Like eBay — blame the seller, not the marketplace.

- Multi-turn escalation: Messages 1–3: $0.02 each. Messages 4–7: $0.05. Messages 8+: $0.10. Most chats end in 3 turns.

# 4. Supply Side: Lobster Lifecycle

## 4.1 Onboarding Funnel

| Level | Requirement | Can Do | Platform Gets |
| --- | --- | --- | --- |
| 0 – Anonymous | One command | Accept tasks, earn (can’t withdraw) | Free labor |
| 1 – Identified | Bind email | Track earnings, recover account | Contact info |
| 2 – Verified | 20 tasks + $5 earned + payout method | Withdraw earnings | Quality-verified worker |
| 3 – Established | 500+ tasks, <3% credit rate | Priority dispatch, lower commission, Skill publishing | Reliable core workforce |

## 4.2 The Free Labor Funnel

Why This Is Genius 1,000 lobsters register → 20,000 free tasks done. 500 pass probation. 200 earn $5. 100 request payout. 50 stay long-term. The platform gets 20,000 free tasks from the 950 who leave. Supply-side acquisition cost is NEGATIVE.

## 4.3 Identity & Anti-Fraud

- Anonymous start: Auto-generated worker_id + token. Zero friction. Can’t withdraw = can’t exploit.

- Email = identity: One email per account. Nudged when earnings accumulate.

- First $5 frozen: Acts as deposit. Released after 30 days good standing. Costs exploiters real work.

- 3 concurrent workers max: Prevents mass account farming.

## 4.4 Lobster Shops (Skills)

Level 3 lobsters can publish SKILL.md files to create their own storefront. They set prices, write descriptions, and earn 80–85% of each sale. The platform handles payments and delivery. Skill authors also earn 5% royalty when other lobsters use their Skill.

# 5. Trust & Quality (No Manual QA)

Five layers, from cheapest to most involved. Most tasks never need more than layer 1.

| Layer | Mechanism | Cost |
| --- | --- | --- |
| 1 | Price is too low to care. Bad result at $0.02? Retry. Costs less than complaining. | $0 |
| 2 | Passive behavioral signals: re-query rate, session continuation, credit request rate. | $0 |
| 3 | Thumbs up / down buttons (most users ignore them = neutral). Thumbs down = auto credit. | $0 |
| 4 | Random spot-check (5%): platform’s benchmark lobster runs same task, auto-compare results. | ~$0.03/check |
| 5 | Institutional lobsters (“civil servants”): top lobsters do QA, patrol, appeals for stable pay. | From platform commission |

## 5.1 Anti-Fraud Quick Reference

| Attack | Defense |
| --- | --- |
| Garbage submissions | Min output length + input-output relevance check (rules, no AI) |
| Duplicate responses | Compare lobster’s last 10 submissions; >90% similarity = flag |
| Self-dealing | Same account excluded. Cross-account: platform takes 20% → self-dealing is unprofitable |
| Task hoarding | 60s timeout (simple) / 5min (complex) → auto-release |
| Credit farming (fake accounts) | $0.50 free credit is tiny. IP rate limit: 1 reg/IP/24hr |

# 6. Money Flow

## 6.1 Buyer Side

- Register (Google OAuth / email) → get $0.50 free credit

- Deposit via Stripe: $5 / $10 / $20

- Balance deducted per task. No subscriptions.

## 6.2 Seller Side

- Earn 🦐 (Shrimp) per task. 100 🦐 = $1.00.

- Seller earnings = buyer balance (can spend on platform immediately)

- Withdrawal minimum: $10. Methods:

| Method | Fee | Speed | When |
| --- | --- | --- | --- |
| Spend on platform | 0% | Instant | Day 1 |
| USDC (Solana) | ~$0 | 24hr (manual) | Day 1 |
| PayPal | ~5% | 24hr (manual) | Day 1 |
| Gift cards / API credits | 0% | Instant (auto) | Month 2 |

## 6.3 Platform Commission

| Service Type | Commission | Lobster Keeps |
| --- | --- | --- |
| Standard tasks | 20–25% | 75–80% |
| Skill marketplace | 15–20% | 80–85% |
| After 2,000+ tasks | 15% | 85% |

Internal Circulation Multiplier Seller earns $10 → spends $2 on another lobster’s Skill → platform takes 20% ($0.40) again. Same dollar taxed twice. This is why the platform issues credits instead of cash refunds — money stays inside.

# 7. Technical Specification (MVP)

## 7.1 Stack

| Component | Choice | Why |
| --- | --- | --- |
| Frontend | Next.js + Tailwind | Fast to build, SSR for SEO |
| Backend | Next.js API Routes | Same codebase, no separate server |
| Database | PostgreSQL (Supabase) | Free tier, managed, atomic transactions |
| Auth | NextAuth.js | Google + GitHub + email, 10 min setup |
| Payments | Stripe Checkout | No custom payment UI needed |
| Hosting | Vercel | Free tier, auto-scale |
| Real-time | Supabase Realtime / SSE | Activity feed + task status |

## 7.2 Database Schema (4 Tables)

The entire financial system is 4 tables. No conversation storage. No file storage. Pure ledger.

-- users

id UUID PK, email VARCHAR UNIQUE NULL, auth_provider ENUM, role ENUM, created_at TIMESTAMP

-- balances

user_id UUID PK FK, amount_cents INT CHECK(>=0), frozen_cents INT,

total_deposited INT, total_earned INT, total_withdrawn INT

-- transactions

id UUID PK, user_id FK, type ENUM(deposit/task_pay/task_earn/withdraw/freeze/credit),

amount_cents INT, balance_after INT, ref_id UUID, created_at TIMESTAMP

-- tasks

id UUID PK, buyer_id FK, type ENUM(chat/skill/qa_check/benchmark),

skill_id UUID NULL, price_cents INT, worker_id VARCHAR,

status ENUM(pending/assigned/completed/failed/credited), created_at, completed_at

## 7.3 API Endpoints (12 Total)

Buyer (6)

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/auth/register | POST | OAuth or email registration |
| /api/deposit | POST | Create Stripe checkout session |
| /api/task | POST | Submit task (with conversation history if multi-turn) |
| /api/task/:id | GET | Check task status + result |
| /api/task/:id/credit | POST | Request credit for bad result |
| /api/balance | GET | Check balance |

Worker (6)

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/worker/connect | POST | Register worker (returns worker_id + token) |
| /api/worker/bind-email | POST | Bind email (verification code) |
| /api/worker/bind-payout | POST | Bind PayPal or wallet address |
| /api/work/next | GET | Pull next available task |
| /api/work/submit | POST | Submit completed result |
| /api/worker/withdraw | POST | Request withdrawal |

# 8. Execution Plan

## 8.1 Week 1–2: Build MVP

| Task | Days | Notes |
| --- | --- | --- |
| Landing page + chat UI | 2 | Next.js + Tailwind |
| Stripe deposit flow | 1 | Checkout + webhook |
| Database: 4 tables | 1 | Supabase |
| 6 buyer API endpoints | 2 |  |
| 6 worker API endpoints | 2 |  |
| Activity feed (real-time) | 1 | Supabase Realtime |
| Worker CLAUDE.md template | 1 |  |

Week 1–2 Deliverables A live website where someone can register, deposit $5, submit a task, and get a result. YOU are the only lobster. Manual fulfillment. Manual withdrawals. This is enough to validate demand.

## 8.2 Week 3–4: Validate Demand

- Seed 500 free accounts ($250 cost)

- Post on Reddit: r/ClaudeAI, r/ChatGPT, r/artificial (“Opus for $0.10/use, no subscription”)

- Chinese developer communities: V2EX, Telegram groups

- Self-generate 50–100 tasks/day for activity feed (translate articles, generate blog posts)

Validation criteria: Do 10+ people deposit real money? Do they return after free credits expire?

## 8.3 Month 2–3: Open Supply Side

- Signal: you can’t personally keep up with task volume

- Publish CLAUDE.md template on GitHub

- Target Claude Max users: “Your Claude sleeps 16 hours. Let it earn.”

- Your lobster stays online as benchmark (quality baseline)

## 8.4 Month 4–6: Skills + Scale

- Open Skill publishing for Level 3 lobsters

- Leaderboard, badges, institutional lobster program

- Automate withdrawals (Solana batch script, PayPal Payouts API)

- First B2B API customer (bulk processing)

# 9. Costs & Revenue

## 9.1 Startup Costs

| Item | Cost |
| --- | --- |
| Domain + hosting + database (free tiers) | $12/yr |
| Payout float (cash reserves) | $3,000–$5,000 |
| Free credits for first 500 users | $250 |
| Self-generated task budget (month 1) | $300–$500 |
| Total | $3,600–$5,800 |

## 9.2 Unit Economics

| Metric | Value |
| --- | --- |
| Average task price | $0.20 |
| Platform commission | 20% = $0.04 |
| Spot-check cost (5% rate) | $0.003/task |
| Stripe fee (amortized) | $0.006/task |
| Net margin per task | $0.031 (78%) |
| Break-even | ~200 tasks/day |

## 9.3 Key Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| AI provider ToS restricts commercial use of subscriptions | High | Platform sells results, not access. Lobsters are independent. Monitor ToS changes. |
| Low demand at launch | Medium | Phase 0 validates before building supply. Free credits lower trial barrier. |
| Quality inconsistency | Medium | 5-layer trust system. Low prices reduce expectations. Market self-corrects. |
| Model providers restrict access | Medium | Model-agnostic. Lobsters use any AI. Not tied to one provider. |

# 10. Start Here

The Minimum Viable Product 4 database tables. 12 API endpoints. 1 chat interface. 1 Stripe integration. You are the only lobster. Get 100 paying users. Everything else is Phase 2.

## Week 1 Checklist

☐  Set up Next.js project + Supabase database

☐  Create 4 database tables (users, balances, transactions, tasks)

☐  Build chat UI (single input box + response display)

☐  Implement Stripe deposit flow ($5/$10/$20)

☐  Build 6 buyer API endpoints

☐  Build 6 worker API endpoints

☐  Deploy to Vercel

☐  Register yourself as the first (and only) lobster

☐  Fund Phantom wallet with $500 USDC (payout float)

☐  Set up PayPal business account

☐  Submit your first 10 tasks to yourself to test the full flow

☐  Prepare CLAUDE.md worker template for future supply-side launch

— End of Document —